IMPLEMENTATION REFERENCE • VERSION 1.0 • 2026

# Enterprise Linux AI Factory
Implementation Pseudocode

A build guide for SUSE AI Factory with NVIDIA, governed agents, vector retrieval, observability, security, and fleet remediation

Purpose: Translate the architecture deck into implementation logic, ownership boundaries, rollout gates, and testable operational behavior.

Important: This is pseudocode. Product versions, Helm values, APIs, storage classes, DNS names, certificates, and security policy must be validated against the selected environment before execution.

Companion architecture: agentic-enterprise-linux-reference-architecture-v3.pptx

Scope: lab → stage → production; connected or mirrored/air-gapped deployment

Primary audience: platform engineering, AI engineering, Linux operations, security engineering, SRE, and change governance

# How to use this guide

Follow the phases in order. Each phase defines desired state, pseudocode, an exit gate, and evidence that must be retained. Do not grant the agent write authority until every prior gate is green.

Parameterize the environment and assign accountable owners.

Implement each phase through reviewed GitOps changes.

Capture logs, manifests, test results, approvals, and rollback evidence.

Promote the same immutable blueprint from lab to stage to production.

Stop promotion when a gate fails; correct the cause instead of bypassing policy.

## Architecture contract

| Plane | Primary components | Accountable owner |
| --- | --- | --- |
| Management | Rancher Prime, AI Factory Operator/UI, Fleet | Platform engineering |
| Workload | OpenShell, Hermes, Agent Toolkit, Switchyard, model endpoints | AI platform |
| Data | Retriever, Qdrant/Milvus, OpenSearch, object storage | Data platform |
| Assurance | SUSE Security, OTel collectors, SUSE Observability | Security/SRE |
| Fleet | Multi-Linux Manager, Uyuni MCP, Salt/SSH/Ansible | Linux operations |

Production invariant: SUSE Multi-Linux Manager remains the fleet change authority. Direct SLES 16 MCP access is an opt-in, read-focused technology-preview exception.

## Global configuration model

CONFIG = {
  environments: [lab, stage, prod],
  clusters: {
    management:      {purpose: rancher_and_ai_factory, gpu: false},
    workload:        {purpose: agents_and_inference, gpu: true},
    data:            {purpose: vector_search_and_model_state, gpu: optional},
    observability:   {purpose: suse_observability, gpu: false}
  },
  identity: {oidc_issuer, groups, workload_identity, pki_roots},
  storage: {default_class, encrypted_class, snapshot_class, backup_target},
  registries: {suse_registry, nvidia_ngc, local_mirror},
  policy: {default_deny: true, write_tools_default: false},
  models: {nemotron_nim, qwen_vllm, embedding_nim, rerank_nim},
  fleet: {mlm_url, mcp_url, oauth_audience, canary_group}
}

ASSERT no_secret_is_committed(CONFIG)
ASSERT every_external_endpoint_uses_tls(CONFIG)
ASSERT every_plane_has_owner_and_recovery_target(CONFIG)

PHASE 0  Freeze design inputs

Create the architecture bill of materials and trust model before provisioning.

• Reserve DNS names, load-balancer addresses, ingress classes, and certificate identities.

• Select storage classes for model caches, vector indexes, search data, and backups.

• Map OIDC groups to Rancher, SUSE Security, SUSE Observability, Multi-Linux Manager, and MCP roles.

• Record GPU SKU, driver, CUDA, NIM profile, and network/RDMA compatibility.

• Choose Qdrant or Milvus as the primary vector database; document the reason and recovery target.

function validate_design_inputs(cfg):
  require_unique_dns(cfg)
  require_trusted_pki_chain(cfg)
  require_oidc_groups([
    platform_admin, ai_operator, security_analyst,
    observability_operator, linux_operator, change_approver
  ])
  require_encrypted_storage(cfg.storage.encrypted_class)
  require_snapshot_and_off_cluster_backup(cfg.storage)
  validate_gpu_compatibility(cfg.models, cfg.hardware)
  reject_if_any_secret_literal_exists(cfg)
  emit_signed_bom_and_architecture_record()

Exit gate: Signed architecture, product/version matrix, ownership map, network flow list, storage plan, and rollback assumptions approved.

PHASE 1  Build the cluster foundation

Create recoverable Kubernetes control planes before installing AI services.

for cluster in [management, workload, data, observability]:
  provision_nodes(os = SLES16_or_approved_SL_Micro)
  configure_time_dns_pki_and_hardening(cluster)
  install_rke2(cluster, ha = true, pinned_version = BOM.rke2)
  configure_cni_csi_ingress_and_backup(cluster)
  test_control_plane_failure(cluster)
  test_etcd_backup_and_restore(cluster)

install_rancher_prime(cluster = management)
register_downstream_clusters([workload, data, observability])
install_ai_factory_operator(cluster = management)
configure_fleet_gitops(cluster = management, repo = CONFIG.gitops_repo)

Exit gate: All clusters are healthy, registered, backed up, restored in a test, and reconciled from Git without local-only configuration.

PHASE 2  Install security and observability

Create prevention and evidence paths before application workloads arrive.

## SUSE Security desired state

install_suse_security_control(
  cluster = management,
  controllers = 3,
  managers = 2,
  scanners = 2
)

for cluster in [management, workload, data, observability]:
  deploy_enforcer_daemonset(cluster)
  connect_enforcers_to_controllers(cluster)
  enable_registry_and_running_workload_scans(cluster)
  set_admission_mode(cluster, MONITOR)

POLICY admission_baseline:
  deny unsigned_or_unscanned_images
  deny critical_cve_above_threshold
  deny privileged_or_host_namespace_pods
  deny secrets_embedded_in_workload_specs

after false_positive_review:
  set_admission_mode([workload, data], PROTECT)

## SUSE Observability desired state

install_suse_observability(cluster = observability, mode = HA)

for cluster in [management, workload, data, observability]:
  deploy_otel_collector(cluster, mode = daemon_plus_gateway)
  configure_receivers([otlp_grpc_4317, otlp_http_4318, prometheus])
  configure_processors([memory_limit, resource_enrichment, batch, sampling])
  configure_exporter(destination = suse_observability, tls = required)

require_resource_attributes([
  environment, cluster, namespace, service, version,
  correlation_id, model, route, mcp_tool, change_ticket
])

Exit gate: A prohibited test image is denied and logged; one synthetic request produces correlated topology, metrics, traces, and security events.

PHASE 3  Install the NVIDIA runtime

Prove GPU lifecycle, scheduling, model caching, and service health independently of the agent.

install_gpu_operator(cluster = workload, version = BOM.gpu_operator)
if hardware.rdma_required:
  install_network_operator(cluster = workload)

install_runai(cluster = workload)
define_projects_and_quotas({
  inference_prod: guaranteed_gpu_share,
  inference_batch: preemptible_gpu_share,
  evaluation: bounded_gpu_share
})

install_nim_operator(cluster = workload)
apply NIMCache(name = nemotron_cache,
               source = NGC_PROFILE.nemotron_3_5_lightning,
               storage_class = CONFIG.storage.encrypted_class)
wait_until NIMCache[nemotron_cache].status == READY

apply NIMService(name = nemotron,
                 cache = nemotron_cache,
                 replicas = production_minimum,
                 autoscaling = latency_and_queue_policy,
                 service_monitor = enabled)
wait_until health(nemotron) == READY

Exit gate: GPU health is green, Run:ai quota is enforced, model cache is reusable, NIMService survives restart, and latency/throughput metrics are visible.

PHASE 4  Deploy data and retrieval services

Make enterprise context durable, permission-aware, testable, and recoverable.

deploy_vector_database(
  engine = CONFIG.vector_engine,      # Qdrant or Milvus
  cluster = data,
  storage = encrypted_persistent,
  replicas = HA,
  backups = off_cluster
)
deploy_opensearch(cluster = data, encryption = true, snapshots = enabled)
deploy_object_store(cluster = data, versioning = true, retention = policy)
deploy_mlflow_and_optional_kubeflow(cluster = data)

deploy_nemo_retriever(cluster = data)
connect_retriever(
  embedding_endpoint = embedding_nim,
  rerank_endpoint = rerank_nim,
  vector_store = CONFIG.vector_engine,
  document_store = object_store
)

function ingest(document, identity):
  require_authorized_source(identity, document.source)
  normalized = extract_and_normalize(document)
  chunks = chunk(normalized, policy = corpus_policy)
  tagged = attach_acl_provenance_retention(chunks, document)
  vectors = embed(tagged)
  upsert_transactionally(vectors, search_metadata)
  emit_ingestion_audit(document.id, checksum, version)

Exit gate: The RAG benchmark meets its relevance target, ACL filters prevent cross-domain retrieval, and vector/search/object data restores from backup.

PHASE 5  Deploy and test inference routes

Expose stable model contracts before the agent gains tool access.

deploy_qwen_endpoint(
  engine = validated_vllm_or_suse_inference_endpoint,
  model = QWEN_3_8_APPROVED_CHECKPOINT,
  gpu_policy = runai_project.inference_prod,
  api = openai_compatible_https
)

deploy_embedding_and_rerank_nims()
deploy_switchyard(routes = {
  fast_triage: nemotron,
  deep_diagnosis: qwen,
  embedding: embedding_nim,
  rerank: rerank_nim
})

ROUTING_POLICY:
  if task.class in [inventory, classification, simple_plan]: use nemotron
  if task.class in [complex_diagnosis, code_or_config_review]: use qwen
  if confidence < threshold or tool_plan_fails: escalate qwen
  never send restricted_context to an unapproved endpoint

record(route, model, tokens, latency, outcome, correlation_id)

Exit gate: Golden prompts pass, tool-call schemas validate, route decisions are reproducible, restricted data stays on approved endpoints, and failover behavior is proven.

PHASE 6  Deploy the governed agent control plane

Contain the agent process and make every external capability explicit.

deploy_openshell_gateway(
  persistence = postgres_or_approved_store,
  auth = enterprise_oidc,
  tls = required
)

OPEN_SHELL_POLICY = {
  filesystem: allow_read(workspace, mounted_runbooks),
  process: deny_privilege_escalation_and_dangerous_syscalls,
  network: default_deny + allowlisted_destinations,
  inference: route_only_via_switchyard,
  mcp: allow_tools_by_name_and_parameter_constraints,
  credentials: inject_short_lived_provider_credentials,
  audit: emit_security_and_tool_events
}

deploy_hermes_as_restricted_agent_child(policy = OPEN_SHELL_POLICY)
register_nemo_agent_toolkit_function_groups([
  observability_read, security_read, rag_read,
  fleet_read, fleet_write_bounded, host_diagnostics_preview
])
deploy_guardrails(input_policy, output_policy, tool_plan_policy)
deploy_universal_proxy_if_validated(technology_preview = true)

Exit gate: Negative tests prove blocked filesystem, process, egress, inference, MCP-tool, and MCP-parameter paths; all denials and allowed calls are auditable.

PHASE 7  Integrate Multi-Linux Manager and MCP

Start read-only, then grant narrowly bounded change authority.

deploy_uyuni_mcp_adapter(
  transport = http,
  bind = private_service,
  tls = required,
  oauth_authorization_server = CONFIG.identity.oidc_issuer,
  uyuni_role = least_privilege_mcp_service_account,
  write_tools_enabled = false
)

READ_TOOLS = [list_systems, system_details, events, updates, cves, groups]
WRITE_TOOLS = [schedule_patch, schedule_reboot, schedule_action]
DESTRUCTIVE_TOOLS = [remove_system, bootstrap_system]

allow(READ_TOOLS)
deny(WRITE_TOOLS + DESTRUCTIVE_TOOLS)

after_read_only_validation:
  enable_only(WRITE_TOOLS)
  require(ticket_id, approver, maintenance_window,
          exact_targets, max_targets, rollback_plan)
  keep_denied(DESTRUCTIVE_TOOLS)

DIRECT_SLES16_MCP:
  status = technology_preview
  default_permissions = none
  scope = named_host + read_focused_diagnostics
  never_replace_fleet_authority = true

Exit gate: A canary patch is proposed, approved, scheduled, observed, verified, and rolled back with one correlation ID across agent, MCP, Multi-Linux Manager, host, security, and observability evidence.

# Runtime remediation algorithm

function handle_incident(alert, operator_identity):
  ctx = new_correlation_context(alert.id)
  authorize(operator_identity, action = INVESTIGATE)

  evidence = parallel_collect([
    observability.topology_metrics_traces_logs(alert.targets),
    security.vulnerabilities_and_runtime_events(alert.targets),
    fleet.inventory_updates_cves_events(alert.targets),
    retriever.runbooks_and_known_errors(alert.signature)
  ])

  plan = hermes.plan(evidence, constraints = change_policy)
  plan = guardrails.validate_tool_names_parameters_and_data_flow(plan)
  plan = switchyard.review_with_best_route(plan)

  if plan.is_read_only:
    result = execute_read_tools(plan)
  else:
    require_human_approval(plan.summary, plan.targets, plan.rollback)
    require_active_maintenance_window(plan.ticket)
    require_blast_radius(plan.targets <= policy.max_targets)
    result = fleet_mcp.execute_idempotently(plan, key = ctx.id)

  verification = observe_until_slo_or_timeout(plan.targets)
  security_check = verify_security_posture(plan.targets)

  if not verification.success or not security_check.success:
    rollback(plan.rollback, key = ctx.id)
    verify_rollback(plan.targets)

  close_or_escalate(alert, evidence, plan, result, verification, ctx)

## Approval object

APPROVAL = {
  correlation_id,
  ticket_id,
  requester_identity,
  approver_identity,
  exact_system_ids,
  proposed_tools_and_parameters,
  expected_change,
  prechecks,
  maintenance_window,
  maximum_duration,
  rollback_action,
  expires_at,
  immutable_signature
}

ASSERT approval.expires_at > now()
ASSERT request_hash(plan) == approval.signed_request_hash
ASSERT target_set(plan) == approval.exact_system_ids

# GitOps repository contract

platform-repo/
  bom/                         # pinned product and image versions
  clusters/
    lab/{management,workload,data,observability}/
    stage/{management,workload,data,observability}/
    prod/{management,workload,data,observability}/
  blueprints/
    rag-platform/
    agent-control-plane/
    inference-routes/
  policies/
    suse-security/
    openshell/
    mcp-tool-catalog/
    approvals/
  tests/
    conformance/
    security-negative/
    rag-quality/
    model-routing/
    remediation-canary/
    backup-restore/
  runbooks/
    rollback/
    break-glass/
    disaster-recovery/

pipeline pull_request(change):
  validate_schema_and_policy(change)
  verify_image_signatures_and_sbom(change)
  scan_images_and_manifests(change)
  reject_unpinned_images_or_plaintext_secrets(change)
  render_blueprints_and_diff_desired_state(change)

  deploy_to(lab)
  run_all_required_gates(lab)

  if approved_for_stage:
    promote_same_immutable_artifacts(stage)
    run_all_required_gates(stage)

  if approved_for_prod and change_window_open:
    deploy_canary(prod)
    verify_slo_security_and_audit(prod_canary)
    expand_progressively_or_rollback()

# Acceptance test suite

• Foundation: control-plane failure, etcd restore, cluster registration, GitOps reconciliation, and upgrade rehearsal.

• Security: unsigned image, critical-CVE image, privileged pod, secret-in-manifest, prohibited egress, and MCP parameter violation.

• Observability: correlation ID across ingress, agent, router, model, retrieval, MCP, fleet action, target host, and rollback.

• Inference: model health, schema/tool-call correctness, routing determinism, GPU quota, autoscaling, cache reuse, and fallback.

• Data: ACL-filtered retrieval, poison-document rejection, vector/search backup and restore, and object-version recovery.

• Fleet: read-only enumeration, expired approval rejection, target-set mismatch rejection, idempotent canary patch, reboot, verification, and rollback.

• Resilience: loss of model endpoint, vector database, OpenTelemetry exporter, Multi-Linux Manager proxy, cluster node, and network path.

• Performance: concurrent investigations, model saturation, retrieval latency, MCP rate limits, and telemetry backpressure.

function run_all_required_gates(environment):
  results = {
    foundation: test_foundation(environment),
    security: test_negative_security_controls(environment),
    observability: test_end_to_end_correlation(environment),
    inference: test_models_routes_and_gpu_policy(environment),
    data: test_rag_quality_acl_and_restore(environment),
    agent: test_openshell_and_guardrails(environment),
    fleet: test_read_then_approved_canary_change(environment),
    resilience: test_failure_and_rollback(environment)
  }
  persist_signed_test_evidence(results)
  return ALL(results.values == PASS)

# Rollback and recovery strategy

on blueprint_rollout_failure:
  stop_promotion()
  rollback_to_last_fully_deployed_blueprint_version()

on model_endpoint_failure:
  mark_route_unhealthy()
  route_to_approved_fallback_if_data_policy_allows()
  preserve_request_and_route_evidence()

on vector_or_search_corruption:
  isolate_writes()
  restore_latest_verified_snapshot()
  replay_audited_ingestion_events_after_snapshot()
  rerun_rag_quality_and_acl_tests()

on fleet_change_failure:
  stop_remaining_targets()
  execute_preapproved_rollback_on_changed_targets_only()
  verify_service_and_security_state()
  require_human_review_before_resume()

on control_plane_loss:
  restore_from_documented_backup()
  reconcile_from_git()
  rotate_or_reissue_ephemeral_credentials()
  rerun_environment_acceptance_gates()

# Go-live checklist

• All product and image versions are pinned in the signed bill of materials.

• Management, workload, data, and observability recovery tests have passed.

• SUSE Security is in Protect mode for production workload namespaces.

• All model, retrieval, MCP, and fleet actions emit correlated telemetry.

• Uyuni MCP write tools remain disabled except for the explicitly approved tool set.

• Direct SLES 16 MCP permissions remain empty unless a named exception is approved.

• Canary group, blast-radius limits, change windows, and rollback automation are configured.

• Runbooks, on-call ownership, break-glass access, credential rotation, and evidence retention are tested.

Go-live rule: Production authority is granted only when the entire test bundle is signed, reproducible, and linked to the approved architecture and bill of materials.

# Primary implementation references

• SUSE AI Factory building blocks: https://documentation.suse.com/suse-ai-factory/latest/html/AI-Factory-introduction/aif-building-blocks.html

• SUSE AI Factory deployment preparation: https://documentation.suse.com/suse-ai-factory/latest/html/AI-Factory-deployment/aif-deployment-prepare.html

• SUSE AI Factory blueprint management: https://documentation.suse.com/suse-ai-factory/latest/html/AI-Factory-usage/ai-factory-managing-blueprints.html

• NVIDIA NIM Operator: https://docs.nvidia.com/nim-operator/latest/

• NVIDIA OpenShell architecture: https://github.com/NVIDIA/OpenShell/blob/main/architecture/README.md

• NVIDIA OpenShell sandbox policy: https://github.com/NVIDIA/OpenShell/blob/main/architecture/sandbox.md

• NeMo Agent Toolkit function groups: https://docs.nvidia.com/nemo/agent-toolkit/latest/extend/custom-components/custom-functions/function-groups.html

• NeMo Switchyard: https://docs.nvidia.com/nemo/gym/model-server/switchyard/

• SUSE Security architecture: https://documentation.suse.com/cloudnative/security/5.5/en/overview.html

• SUSE Observability OTel collector: https://documentation.suse.com/cloudnative/suse-observability/latest/en/setup/otel/collector.html

• Uyuni MCP server: https://github.com/uyuni-project/mcp-server-uyuni/blob/main/README.md

• SLES 16 MCPHost release notes: https://documentation.suse.com/releasenotes/sles/html/releasenotes_sles_16.0/index.html

Reference status: architecture guide; validate exact syntax and supported versions against the product documentation selected for deployment.